Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25/09/2026 |
| --- | --- |
| Team ID | SWTID-2026-3184 |
| Project Name | API Studdy Buddy |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | 3 |
|  | User Interface |  |  |  |  | 3 |
| Sprint-1 | AI Integration. | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | 3 |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | 3 |
| Sprint-1 | AI Integration. | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | 3 |
| Sprint-1 | Study Assistance. | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | 3 |
| Sprint-1 | Dashboard | USN-6 | As a user, I can ask questions and receive relevant answers from the AI. | 3 | High | 3 |
| Sprint-1 | Testing | USN-7 | As a user, I receive an appropriate message when the API request fails. | 2 | Medium | 3 |
| Sprint-1 | Testing | USN-8 | As a user, I can clear the previous question and enter a new query.. | 2 | Medium | 3 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days |  |  | 20 |  |
| Sprint-2 | 20 | 6 Days |  |  |  |  |
| Sprint-3 | 20 | 6 Days |  |  |  |  |
| Sprint-4 | 20 | 6 Days |  |  |  |  |

Velocity:

Average Velocity per Day (AV)

= Total Story Points / Sprint Duration

= 20 / 10

= 2 story points per day

For your project, if you use the above sprint data:

Average Sprint Velocity

= Total Completed Story Points / Number of Sprints

= 35 / 4

= 8.75 story points per sprint

Average Daily Velocity

= 35 / 24

= 1.46 story points per day

Burndown Chart:

| Sprint | Starting Story Points | Completed | Remaining |
| --- | --- | --- | --- |
| Sprint-1 | 35 | 12 | 23 |
| Sprint-2 | 23 | 10 | 13 |
| Sprint-3 | 13 | 9 | 4 |
| Sprint-4 | 4 | 4 | 0 |